TaskFlow – PRD

Document Control

| Document | TaskFlow — Product Requirements Document |
| --- | --- |
| Author | Isaac Natarajan |
| Version | 1.3 |
| Created on | 13-07-2026 |
| Last Updated | 16-07-2026 |
| Status | In Review |

Changelog

- V1.0 – Initial draft

- V1.1 – Added Roles Matrix, Known Gaps, Feature Flags & Deployment Strategy, Glossary, Technical Overview, Security Requirements, Scalability Plan, NFRs, MVP definition; resolved locking/Fix & Resend contradictions; renamed Category -> Department; added Audit Logging FR and Manager Routing FR

- V1.2 – Resolved single-owner task limitation (added Client Drill-Down), daily-hour cap finalized at 10 (hard block only), CEO role added, Manager Escalation added (with correction: same-manager reminders + employee notification at 10 days, no skip-level). Removed 7 resolved Open Questions items. Finalized Rollout Plan with day-based estimates.

Table of Contents

1. Abstract	3

2. Business Objectives	3

3. Key Metrics (KPIs)	3

4. Success Criteria	5

5. User Journeys	5

5.1 Employee	5

5.2 Manager	5

6. Scenarios	6

7. User Flow	7

8. Screens Overview	7

9. Roles & Permissions Matrix	8

10. Functional Requirements	9

11. Non-Functional Requirement (NFR)	10

12. Data Requirements	11

13. Technical Overview	12

14. Scalability Plan	12

15. Testing & Measurements	13

16. Risks & Mitigations	14

17. Costs	14

18. Assumptions & Dependencies	15

19. Known Gaps / Not Yet Decided	15

20. Compliance, Privacy & Legal	16

21. Security Requirements	16

22. Out of Scope	17

23. Feature Flags & Deployment Strategy	17

24. Rollout Plan	18

25. Open Questions	19

26. Glossary	20

# 1. Abstract

TaskFlow is ProductSquads internal workforce time-tracking and approval platform. Employees authenticate via Microsoft Entra ID SSO, log hours daily against structured tasks tied to clients and departments, and submit their week to their reporting manager for approval. Only approved time data feeds into company reporting, giving accurate, auditable visibility into hours spent per client, department, and employee — replacing informal, spreadsheet-based tracking with a single verified source of truth.

# 2. Business Objectives

- Eliminate Tool Fragmentation — replace informal, spreadsheet-based time tracking with one unified internal platform.

- Establish a Reliable Audit Trail — every reported client hour is tied to a verified manager approval, not self-reported data alone.

- Standardize Time Data — structured clients, departments, and priorities instead of free text, so reporting is trustworthy.

- Reduce Operational Overhead — automate weekly reconciliation instead of manual, ad hoc tracking.

- Enable Company-Wide Visibility — give leadership accurate client and department hour data without manual reporting effort.

- Support Future Flexibility — keep identity-provider integration and feature rollout config-driven, so organizational changes (HR systems, new features) don't require developer intervention.

# 3. Key Metrics (KPIs)

| Goal | Metrics | Why it matters | How Measured | Measured From |
| --- | --- | --- | --- | --- |
| On-time logging | 95% of employees submit their week by Monday, 6 PM | If this drops, it means people are falling behind on logging — reports start missing real data, not because work wasn't done, but because it wasn't recorded on time | Count of submissions marked Submitted by Monday 6 PM ÷ total active employees, calculated weekly | Week 4 post-GA (allows time for onboarding to settle before judging the number) |
| Manager response speed | Managers approve or return a submission within 2 business days | If approvals pile up, employees' hours sit in limbo — not yet counted in reports, creating a lag between real work and visible data | Average time between a submission's "Submitted" timestamp and its "Approved"/"Returned" timestamp, calculated weekly per manager and company-wide | Week 4 post-GA |
| No unverified data in reports | 100% of hours shown in Reports come from an Approved submission — zero exceptions | This is the trust guarantee: if a number shows up in a report, someone's manager actually checked it. No self-reported number ever appears unchecked | Automated check confirming every hour total in Reports traces back to a submission with status = Approved; any mismatch is a system defect, not a target to hit | All reported hours trace to an Approved submission at time of reporting; post-approval edits are possible by design (see Known Gaps). |
| Real adoption, not shadow tracking | 90%+ of active employees log at least one entry per week | If people are still keeping personal spreadsheets alongside TaskFlow, the tool has failed its core purpose — this catches that early | Count of unique employees with at least one time entry in a given week ÷ total active employees | Week 4 post-GA |
| The tool doesn't get in the way | Fewer than 1% of API requests fail or error out | If the platform itself is glitchy, people stop trusting it and go back to old habits — this is a leading indicator of that risk | Tracked via request success/failure rate and uptime monitoring (see Scalability Plan) | From GA date |
| Manager responsiveness (safety net check) | Escalation frequency: % of submissions that reach the 3-day trigger | A low number confirms managers are generally responsive without needing the safety net; a rising number signals a systemic bottleneck beyond individual cases | Count of submissions that triggered at least one escalation email ÷ total submissions, calculated monthly | Month 2 post-GA (needs enough volume to be meaningful) |

# 4. Success Criteria

- Full company onboarding: every active ProductSquads employee has logged into TaskFlow and submitted at least one week within 30 days of General Availability — a one-time rollout milestone, separate from the ongoing 95% weekly KPI above.

- Old habits retired: no team is still relying on a personal spreadsheet or manual tracker as their "real" record — TaskFlow is the only source anyone checks.

- Reports are trusted, not double-checked: when leadership or operations pulls a client-hours report, no one feels the need to manually verify it against another source — the Approved-only guarantee is trusted at face value.

- Managers aren't a bottleneck: approval queues don't visibly pile up — teams can look at the Approvals screen at any time and see it's being kept current, not backlogged for weeks.

- The system survives a real HR change without a developer: if ProductSquads ever changes identity providers, IT can reconfigure .env values and it works — no code change required, proving the config-driven SSO design actually holds up in practice.

- Bulk upload, report export, client drill-down, and manager escalation are functional and actively used by real employees and managers before General Availability — validated through real usage during the pilot, not just theoretically available.

# 5. User Journeys

## 5.1 Employee

An employee starts their day by opening TaskFlow and signing in with their ProductSquads Microsoft account — no separate password to remember. If this is their very first login, their account is created automatically using their name, email, department, and designation straight from Microsoft's directory; they don't wait for anyone to set them up.

On their Dashboard, they see their hours logged this week, their active tasks, and who they report to. They head to My Tasks and pick an existing task tied to a client — the client, department, and priority are already set. They also create a new task for an unplanned internal meeting, filling in the details themselves.

Throughout the week, they log hours in a simple weekly grid, saving automatically as they go. On Friday, they submit the week, and it routes to their reporting manager. The following Monday, they see it marked Approved — or, if something was off, Returned with a comment explaining what to fix. They correct it and resubmit, no lengthy back-and-forth required.

## 5.2 Manager

A manager or lead logs in the same way, but because people report to them, their Dashboard defaults to a My Team view — team size, pending approvals, and total hours logged at a glance. They review submissions with a full task-by-client-by-day breakdown, approving clean ones and returning anything that needs correction with a short explanatory comment.

If their designation is Director or above, they additionally see Reports and the Manage Clients/Departments screens in their sidebar — automatically, based on their title in the company directory, with no manual setup required on Task Flow's side. They can view company-wide client hours, headcount, and maintain the master dropdown data used across the platform.

Like everyone else, they also log their own time under My Work — designation and reporting authority don't exempt anyone from tracking their own hours.

# 6. Scenarios

- A — Happy Path Logging. An employee selects an active task and logs hours across the week. When ready — typically by week's end, though the system doesn't enforce a specific day — they click Submit Week. Every entry stays editable right up until it's bundled into that submission.

- B — Task Creation On the Fly. An employee is assigned new work — for example, an unplanned client call or an internal meeting — that has no matching entry in the existing task list. Instead of being blocked or having to wait for someone else to create it, they go to My Tasks, click "Create Task," and fill in the details themselves: title, description, client, department, priority, start date, and deadline. The task is immediately available in Log Time, and they can start logging hours against it right away.

- C — Returned Submission. A manager reviews a submitted week and finds an issue — incorrect hours, a mismatched task — and returns it with a mandatory explanatory comment. The employee sees the comment, corrects the affected entries, and clicks Resubmit. The corrected week goes back to Submitted status for a fresh review; there's no separate "dispute" workflow, just a quick fix-and-resend loop.

- D — Director-Level Access. A Director or above logs in via SSO and, without any manual setup on TaskFlow's side, immediately sees Reports and Manage Clients/Departments  in their sidebar — access determined entirely by their designation in the company directory.

- E — Admin Master-Data Maintenance. A Director adds a new client to the system ahead of a new engagement, or edits an existing department, keeping the dropdowns used company-wide accurate without needing a developer involved.

- F — Client Departure Mid-Engagement. A client relationship ends. Rather than deleting the client (which would orphan historical tasks and hours), it's marked inactive — it disappears from active dropdowns but remains fully intact in historical reports.

# 7. User Flow

- Authentication: User selects "Sign in with ProductSquads" → redirected to Microsoft Entra ID → authenticates with company credentials → Microsoft returns identity data (name, email, department, designation) → backend matches or creates the local user record → session token issued → lands on Dashboard.

- Task Creation: My Tasks → "Create Task" → selects client, department, priority, description, start date, deadline → Save → task is now available for time logging.

- Time Tracking: Log Time → weekly grid shows only tasks already created via My Tasks → hours entered per day per task → entries auto-save as they're typed → remain editable until bundled into a submission.

- Submission: "Submit Week" → that week's entries bundle into one record, routed to the employee's reporting manager → status becomes Submitted.

- Approval: Manager Dashboard → Approvals queue → selects a submission → reviews the task-by-client-by-day breakdown → Approves (status → Approved, hours now count toward reports) or Returns (mandatory comment required, status → Returned, that week's entries remain editable, as they always are, for correction).

- Correction Loop (if Returned): Employee sees the comment on Submissions → edits the relevant entries (which were never locked) → clicks Resubmit → status returns to Submitted → back in the manager's queue for a fresh review.

- Reporting (Director+): Reports screen → pulls only from Approved submissions → aggregates total hours and employee count per client → available to anyone whose designation is Director or above, automatically.

- Managing Clients & Departments (Director+): Manage Clients / Manage Departments → add, edit, or deactivate records → immediately reflected in dropdowns across the platform.

# 8. Screens Overview

| Screen | Users | Purpose |
| --- | --- | --- |
| Login | Everyone | Sign in using your company Microsoft account |
| Dashboard | Everyone | Your personal home page — hours logged this week, your tasks, who you report to, and a reminder banner if last week isn't submitted yet |
| Dashboard — My Team | Managers and above | See your team's submitted hours and who still needs approval |
| Dashboard — My Work | Managers and above | Same as the regular Dashboard, but for your own hours |
| Log Time | Everyone | Spreadsheet-style weekly grid to log hours per task per day. Also supports bulk upload via spreadsheet file as an alternative to manual entry. |
| My Tasks | Everyone | Create and manage your own tasks |
| Submissions | Everyone | See the status of the weeks you've submitted — approved, returned, or still pending |
| Approvals | Managers and above | Review your team's submitted hours and approve or send them back |
| Reports | Directors and above | See total hours worked per client, company-wide |
| Manage Clients | Directors and above | Add or update the list of clients |
| Manage Departments | Directors and above | Add or update the list of work departments |

# 9. Roles & Permissions Matrix

| Action | Employee | Manager / Lead | Director / Sr. Director | CEO |
| --- | --- | --- | --- | --- |
| View all clients, tasks, departments | Yes | Yes | Yes | Yes |
| Create / edit own tasks and time entries | Yes | Yes | Yes | No — exempt |
| Log own hours and submit weekly | Yes | Yes | Yes | No — exempt |
| See "My Team" dashboard view | No | Yes (if direct reports exist) | Yes (if direct reports exist) | No (not applicable — exempt from submission cycle entirely) |
| Approve / Return direct reports submissions | No | Yes | Yes | No (nothing routes to CEO for approval, since Directors report to CEO but CEO has no one above to approve their non-existent submissions) |
| View company-wide Reports | No | No | Yes | Yes |
| Add / edit / deactivate Clients | No | No | Yes | No — read-only |
| Add / edit Departments | No | No | Yes | No — read-only |
| Edit another employee's tasks or time entries | No | No | No | No |

Note: The CEO holds a unique position: full read-only visibility across the platform (same Reports access as Directors), but is fully exempt from the time-logging/submission/approval cycle entirely — the CEO does not log time, does not submit weekly, and does not approve anyone's submissions. This reflects that the CEO sits at the top of the reporting hierarchy with no one above them, and is not expected to participate in operational time tracking the way all other roles are.

# 10. Functional Requirements

| ID | Priority | Area | Feature | What it does |
| --- | --- | --- | --- | --- |
| FR-01 | P0 | Login | Company Sign-In | Employees log in with their existing Microsoft account. No separate password to create or remember. First-time login automatically creates their profile using their name, email, department, and title from the company directory. |
| FR-02 | P0 | Tasks | Create & Select Tasks | Employees can pick an existing task or create a new one themselves — no one else assigns tasks to them. Every task belongs to one client and one department. |
| FR-03 | P1 | Tasks | Close Instead of Delete | Once work is done, a task is marked Closed rather than deleted, so past hours logged against it are never lost. A task can only be deleted if no hours were ever logged against it. |
| FR-04 | P0 | Time Logging | Daily Hours Entry | Employees log hours per task, per day, in a simple weekly grid. Daily total is hard-capped at 10 hours — entries exceeding this are rejected outright. |
| FR-05 | P0 | Time Logging | Daily Logging & Validation | Daily total across all tasks is hard-capped at 10 hours — entries exceeding this are rejected outright. There is no locking mechanism at any stage — entries remain fully editable at all times, including after a submission has been Approved. This is a deliberate design choice, not an oversight (see Known Gaps for the resulting trade-off) |
| FR-06 | P0 | Approvals | Weekly Review | Managers approve or return an entire week in one action, not entry by entry. |
| FR-07 | P0 | Approvals | Mandatory Explanation | A manager cannot return a week without leaving a comment explaining what needs fixing. |
| FR-08 | P0 | Approvals | Fix & Resend | When a submission is Returned, the employee can correct the relevant entries — which are always editable, since no locking mechanism exists — and click Resubmit, setting status back to Submitted for a fresh review. There is no direct Returned-to-Approved path — a manager can only approve from Submitted. Resubmit serves as a clear signal to the manager that a correction has been made, even though the entries themselves were never technically locked. |
| FR-09 | P0 | Approvals | Status Visibility & Reminder | Employees always know where their submission stands — Submitted, Approved, or Returned — right on their dashboard. A reminder banner appears if the prior week hasn't been submitted by Monday 6 PM, supporting the on-time submission KPI. |
| FR-10 | P1 | Reporting | Verified Data Only | Reports are built exclusively from Approved submissions — Submitted and Returned data is never included, even temporarily. |
| FR-11 | P1 | Reporting | Company-Wide View | Directors and above see total approved hours and distinct employee count per client, filterable by date range, calculated live on each visit. Available automatically based on designation. Client-level drill-down and export are now delivered via FR-16 (Client Drill-Down) and FR-17 (Report Export). |
| FR-12 | P1 | Admin | Managing Clients & Departments | Directors and above can add, edit, or retire clients and departments — keeps the dropdowns accurate without needing a developer. |
| FR-13 | P0 | Access | Automatic Role Detection | Who sees what — Approvals, Reports, Admin screens — is decided automatically by company directory data (who manages who, and job title), not manually set up inside TaskFlow. |
| FR-14 | P0 | Compliance | Audit Logging | Every Approve, Return, Resubmit, and admin action is automatically recorded — who did it, what they did, and when. These records can never be edited or deleted, giving a permanent trail for accountability. |
| FR-15 | P0 | Approvals | Manager Routing on Change | A submission's manager is resolved fresh every time it's needed — when the Approvals screen loads, and on each Manager Escalation check — not cached from the employee's last login. This ensures a manager change takes effect immediately, without waiting up to 24 hours for the employee to next log in and refresh their directory data. |
| FR-16 | P1 | Reporting | Client Drill-Down | Clicking a client in the company-wide Reports view reveals every individual task and employee logged against that client, shown as separate rows. This gives full visibility into a client engagement even though tasks are single-owner — nothing is merged or renamed, each task appears exactly as its creator titled it. |
| FR-17 | P1 | Reporting | Report Export | Directors and above can download the full company-wide report as a single Excel (.xlsx) file. The file includes every client with its total hours and employee count, and each client row is collapsible/expandable — expanding a client reveals the task-level detail underneath it (same data as the Client Drill-Down, FR-16, but in file form). This gives a portable, shareable version of the report without needing to be inside TaskFlow. |
| FR-18 | P1 | Approvals | Manager Escalation | If a submission remains in Submitted status for 3 days without action, a reminder email is sent to the same manager responsible for approving it. The reminder repeats every 2-3 days. If the submission is still unactioned after 10 days, the system instead notifies the employee directly, so they can follow up with their manager personally. No skip-level manager involvement occurs at any point. |
| FR-19 | P1 | Time Track | Bulk Upload | As an alternative to manual grid entry, employees can upload a spreadsheet file (Task Title, Date, Hours columns) to log multiple entries at once. Every row is validated against the same rules as manual entry: the task must already exist and belong to the uploader (unmatched tasks are rejected, not auto-created), the 10-hour daily cap applies. Uploads are accepted regardless of the target week's submission status, since no locking mechanism exists. Valid rows are saved; invalid rows are skipped and clearly listed, so one bad row doesn't block the rest of the file. After upload, a confirmation summary shows which dates were affected, helping catch accidental stale-date uploads. File format: .xlsx or .csv, with exactly 3 columns (Task Title, Date, Hours) in that order — header row required. Date format: YYYY-MM-DD. Duplicate task titles across rows for the same date are treated as separate entries and summed (not rejected) unless the combined total would exceed the 10-hour daily cap, in which case the row causing the overage is rejected. |
| FR-20 | P0 | Approvals | Director Self-Approval | A Director's own weekly submission auto-approves immediately upon Submit, since the CEO does not participate in the approval cycle and there is no one else positioned to review a Director's hours. The auto-approval is written to the Audit Log (action: "auto-approved", performed_by: the Director themselves), distinguishing it from a manager-reviewed approval and preserving accountability. |

Note:

- Report Export uses Excel format specifically (not CSV) because CSV cannot support collapsible groups — a plain CSV would either be one flat file with no way to hide task-level detail, or would require separate files per client. Excel's native grouping feature lets the entire report live in one file while still being easy to scan at a glance.

- Directors submit weekly like everyone else, but their own submissions auto-approve immediately (with an audit trail) rather than being reviewed by anyone — since the CEO does not participate in approvals, there is no reviewer positioned above a Director.

# 11. Non-Functional Requirement (NFR)

| Category | Requirement |
| --- | --- |
| Performance | Page load time: p95 under 2 seconds. Time-entry save: p95 under 2 seconds. |
| Availability | 99.5% uptime during business hours (target, not yet load-tested). |
| Scale | Designed for ~200 concurrent users at current company size. |
| Browser Support | Modern desktop browsers only — Chrome, Edge, Firefox, Safari (latest). Mobile responsiveness not required for this phase. |
| Data Backup | Automated backups required before production rollout; frequency/retention not yet finalized. |
| Error Rate | Fewer than 1% of API requests should fail under normal conditions. |
| Security Response | Security-relevant errors are logged server-side; never exposed in user-facing messages. |
| Upload Limits | Bulk upload file size capped at 5MB (placeholder — to be finalized during implementation based on realistic file sizes for a few hundred rows of data) |

# 12. Data Requirements

- Core entities: Users, Clients, Departments, Tasks, Time Entries, and Weekly Submissions.

- Data is split into two kinds of tables: Master data (Users, Clients, Departments) — stable, rarely changes — and Transaction data (Tasks, Time Entries, Weekly Submissions) — grows continuously as people use the system.

- User identity fields (name, email, department, designation) come from Microsoft Entra ID and refresh automatically every time someone logs in — they are never manually entered inside TaskFlow.

- MongoDB does not automatically enforce relationships the way a traditional relational database would — the application code is responsible for checking that a referenced client, task, or user actually exists before saving anything.

- Client, department, and priority are always selected from a fixed list, never typed freely — this is what makes company-wide reporting reliable.

- A weekly submission can only ever be in one of three states: Submitted, Approved, or Returned. A returned submission can move back to Submitted (after correction) but never directly to Approved without that step.

- Every approved submission's hours automatically become part of client, department, and company-wide reports — no manual data entry or spreadsheet compilation required.

- Audit Log — a permanent, append-only record of every consequential action (Approve, Return, Resubmit, and Client/Department create/edit). Each entry captures: action type, the entity affected, who performed it, when, and any relevant detail (e.g. a manager's return comment). Entries are never modified or removed once created.

- Manager routing is never stored as a fixed value on the submission itself — it's resolved dynamically from the employee's current manager_id at the time of approval, ensuring routing always reflects the live org structure.

# 13. Technical Overview

TaskFlow is built as a modular monolith — one deployable backend application, internally organized into independent modules by business capability (Authentication, Client Management, Task Management, Time Tracking, Approvals, Reporting), each owning its own database collection.

- Backend: FastAPI (Python) — async-native, built-in request validation, auto-generated API documentation

- Database: MongoDB — document-based, chosen for team familiarity and fast initial development. The data itself is relational in practice (Client → Task → Time Entry); this is a deliberate, accepted trade-off rather than an open question — MongoDB is confirmed as the platform's database.

- Frontend: React — component-based UI, client-side routing for an app-like experience

- Authentication: Microsoft Entra ID (SSO) — configuration-driven, not hardcoded, so a future identity-provider change is an administrative setting update, not a code change

- Deployment: Docker Compose — all services run together as containers, one command to start the full environment

# 14. Scalability Plan

TaskFlow is designed for ProductSquads current scale — approximately 200 employees — with a deliberately lean approach: build what's needed now, defer heavier infrastructure until real usage data shows it's actually necessary.

In place from the start:

- Indexing on frequently queried fields (user, date, client, manager relationships) — keeps lookups fast as data grows

- Efficient database queries — avoiding repeated, one-at-a-time lookups in favor of single combined queries

- Duplicate-prevention constraints (e.g. one submission per person per week) enforced at the database level

- Pagination-ready list views, so large result sets don't load all at once

- Fully asynchronous backend — the server can handle multiple requests at once without blocking

Deliberately deferred until justified by real usage:

- Caching (e.g. Redis) for frequently accessed, slow-changing data like client and department lists

- Dedicated monitoring dashboards (e.g. Prometheus/Grafana) for live system health tracking

- Background processing for report generation, so large calculations don't slow down live requests

- Infrastructure scaling (multiple servers, load balancing, database replication) — not required at current scale

Why this approach: adding heavy infrastructure before there's a staging environment or real usage data would itself become unnecessary overhead — the opposite of what TaskFlow is meant to reduce. These capabilities are designed to be added later without requiring a system redesign, once actual usage justifies them.

# 15. Testing & Measurements

- Confirm every weekly submission correctly follows its allowed status path: Submitted → Approved, or Submitted → Returned → Submitted (after correction) → Approved. No other transition should be possible.

- Confirm entries remain editable at all stages (no locking, per design). except when that week has been returned, in which case editing is allowed again.

- Confirm a task can never be deleted if any hours have ever been logged against it — only closing should be allowed in that case.

- Confirm an employee can only see and edit their own tasks and time entries — never another employee's.

- Confirm only a person's actual reporting manager can approve or return their submissions — not any other manager in the company.

- Confirm Reports and company-wide numbers only ever include hours from Approved submissions — never Submitted or Returned data, even temporarily.

- Confirm Reports, Manage Clients, and Manage Departments are only visible to people whose company directory title is Director or above — automatically, without manual setup.

- Track the core KPIs on an ongoing basis: weekly submission completion rate, manager approval turnaround time, and how many active employees are logging time weekly.

- Before rolling out to the whole company, test the entire flow start to finish with one real team — log in, create a task, log hours, submit, get approved, get returned, correct, resubmit, and confirm it shows up correctly in Reports.

# 16. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| A task gets deleted after hours were already logged against it, breaking historical reports | A task can only be deleted if zero hours exist against it — otherwise, only closing is allowed |
| MongoDB doesn't enforce relationships, so a task could end up pointing to a client or department that doesn't exist | Application code explicitly checks that a referenced client, department, or user exists before saving |
| Unapproved or incorrect hours accidentally show up in official reports | Reports are strictly built only from submissions with Approved status — no exceptions |
| A returned submission gets stuck with no clear way to fix it, leaving real work hours permanently excluded from reports | The Fix & Resend flow lets the employee correct and resubmit — no dead end, no permanently lost data |
| Managers let approvals pile up, delaying when real work becomes visible in reports | Turnaround time is tracked as a KPI, and the Dashboard surfaces pending approvals prominently for managers |
| A departed employee's access isn't cut off immediately, since login tokens stay valid for a period after account deactivation | Flagged as a known gap — token revocation on account deactivation is planned but not yet built |
| Company switches identity providers (e.g. from Microsoft to Google) in the future, requiring a costly rebuild | SSO integration is built to be configuration-driven — switching providers is an admin settings change, not a code change |
| Duplicate clients or departments get created by mistake, causing inconsistent reporting | Duplicate names are blocked at both the database and application level with a clear error message |
| A new feature causes an unexpected issue after release, requiring an emergency rollback | Feature flag system (planned) allows toggling a feature off instantly without redeploying code |
| A manager doesn’t act on a submission and is also not actively checking the app, causing days to sit unapproved indefinitely | Manager Escalation (FR-18) sends repeated reminders to the manager, then notifies the employee directly after 10 days if still unresolved – ensuring the situation doesn’t go unnoticed indefinitely, without escalating over the manager’s head |

# 17. Costs

- Development: In-house engineering time across the build stages — no external development vendor involved.

- Operational (ongoing): Standard cloud hosting for the application and database; no licensing cost for the identity provider, since it uses ProductSquads' existing Microsoft infrastructure.

- No AI-related costs currently. One new third-party dependency: an email-sending service, required for Manager Escalation (FR-18). Exact cost depends on the provider chosen — many transactional email services offer a free tier sufficient for TaskFlow's expected volume (escalation emails only, not bulk notifications) — to be finalized during implementation.

- Future cost (not yet committed): If a feature-flagging platform like LaunchDarkly is adopted instead of building an in-house version, that would introduce a recurring subscription cost — to be evaluated separately if pursued.

# 18. Assumptions & Dependencies

- ProductSquads' Microsoft Entra ID directory contains accurate, up-to-date data for every employee — name, email, department, designation, and reporting manager (Dependency).

- Designation values in the company directory (Intern, Employee, Manager, Lead, Director, Senior Director) are consistent and correctly maintained, since Director-level access is granted automatically based on this field (Dependency).

- Corrections to a returned week happen through the in-app Fix & Resend flow — any conversation about why it was returned happens outside the system, but the actual fix happens in TaskFlow (Assumption).

- No email or push notifications at launch — status visibility is limited to in-app indicators only (Assumption).

- Feature flagging and canary deployment strategies are planned but not required for the initial rollout to succeed (Assumption).

- TaskFlow is designed for desktop use on modern browsers (Chrome, Edge, Firefox, Safari — latest versions). Mobile responsiveness is not a current requirement (Assumption).

# 19. Known Gaps / Not Yet Decided

These items are intentionally unresolved — flagged here so they're never mistaken for settled decisions:

- Task department vs. employee department relationship is unresolved. Currently, a task's department is picked manually and independently of the creator's own organizational department (e.g. someone in PMO can log a Development-classified task). An alternative design — where a task's classification is automatically inherited from the creator's SSO department — was discussed but deliberately left undecided.

- TaskFlow's tasks are single-owner by design, diverging from industry-standard tools (Toggl, Harvest, Clockify) which typically use shared tasks under a project. This was deliberate — reworking to shared-task architecture would require rebuilding permissions, locking, and deletion rules for what is fundamentally a reporting cosmetic issue, not a functional gap. The resulting reporting need (visibility into all tasks tied to one client engagement) is addressed via Client Drill-Down in Reports — see Functional Requirements.

- Session length is confirmed at 24 hours — evaluated and kept as-is; no change needed for current scale and use case.

- Session/token revocation is not built. If an employee's company account is deactivated, their existing TaskFlow login session remains valid until it naturally expires (currently up to 24 hours), rather than being cut off immediately.

- No enforced submission deadline. Employees are reminded via a dashboard banner to submit by Monday, but nothing technically blocks a late or skipped submission.

- Data retention: no retention policy exists. All historical time entries and submissions are retained indefinitely by design — this is a deliberate current state, not an oversight, and will be revisited only if the company defines a formal policy.

- Feature flagging and canary deployment are designed but not implemented — documented as intent, not current capability (see the dedicated section above).

- Whether AI-driven features will be added later is undecided — no commitment either way at this stage.

- Manager-edits-directly and Returned-hours-excluded-permanently were considered and rejected in favor of Fix & Resend.

- Non-standard titles (e.g. VP, Principal) have no defined mapping to the Employee/Manager/Director tiers — title → role mapping should be config-driven with an override, not hardcoded to the 6 listed titles.

- No locking mechanism exists at any stage of the time-logging or approval process — entries remain fully editable at all times, including after a manager has already Approved that week. This means data feeding into Reports can be silently altered after the fact, with no technical barrier preventing it. This is a deliberate simplification per team direction, not an oversight — if this becomes a real problem in practice (e.g. numbers changing after being reported to a client), revisiting a lightweight audit-only approach (log edits to Approved entries without blocking them) is the recommended first step, short of reintroducing full locking.

# 20. Compliance, Privacy & Legal

- Access is role-based: employees see and edit only their own tasks and time entries; managers see only their direct reports' submissions; company-wide reporting is limited to Directors and above.

- Audit trail: every approval, return, and admin action (adding/editing a client or department) is logged with who did it and when — providing accountability for any dispute or review.

- Personal data handled: name, email, department, designation, and reporting relationship — sourced directly from the company's existing Microsoft directory, not collected independently by TaskFlow.

- No password storage: since login goes through Microsoft SSO, TaskFlow never stores or handles employee passwords at all.

- Data retention: indefinite, by design — no formal policy exists, and none is required at this time. See Known Gaps for detail.

# 21. Security Requirements

- Authentication: Login goes entirely through Microsoft Entra ID (SSO) — TaskFlow never stores or handles employee passwords.

- Session security: Once authenticated, TaskFlow issues its own session token (JWT), used to verify identity on every subsequent request. Tokens are signed with a securely stored secret key, never hardcoded in source code.

- Access control: Enforced at two levels — what a user can see (role-based, per the Permissions Matrix) and what a user can do (e.g. only a task's creator can edit it; only a direct manager can approve their reports' submissions). Both checks happen on the server, not just hidden in the interface.

- Brute-force protection: Login attempts are rate-limited — repeated failed attempts from the same source are automatically blocked temporarily.

- Data validation: All incoming data is checked against expected formats before being saved, preventing malformed or malicious input from corrupting records.

- Error handling: Unexpected errors return a generic message to the user; full technical details are logged internally for review, never exposed externally.

- Dependency security: Third-party libraries are periodically checked against known vulnerability databases and updated as needed.

- Known gap: if an employee's company account is deactivated, their existing TaskFlow session remains valid until natural expiry rather than being cut off immediately — tracked in Known Gaps / Not Yet Decided.

# 22. Out of Scope

- Multi-level approval — a submission is approved or returned by exactly one direct manager; no additional sign-off chain.

- Notifications beyond in-app dashboard badges and a Monday reminder banner — no general email or push notification system. The one exception is Manager Escalation (see Functional Requirements, FR-18), a narrowly scoped automated email used only when a submission goes unactioned for an extended period — not a broader notification capability.

- AI-driven insights or anomaly detection on logged time — not part of this phase; may be considered later, undecided.

- Manual user creation or invitation — all accounts are created automatically through SSO on first login; there is no "add user" screen.

- Editing another employee's tasks or time entries — even for managers or Directors; approval authority does not include edit access to someone else's data.

- A dedicated dispute/discussion thread inside the app — a returned submission carries one comment from the manager; further back-and-forth happens outside TaskFlow.

- Historical data import — no migration of prior spreadsheet-based time records into TaskFlow. TaskFlow's data begins fresh from GA date; historical spreadsheets remain in their original location for reference only.

# 23. Feature Flags & Deployment Strategy

TaskFlow is designed with a future feature-flag system in mind. This isn't built yet, but the platform's architecture is intended to support it without requiring a redesign later.

The problem this solves: if a new feature is released and something breaks, the only fix is an emergency rollback — redeploying the previous version of the entire application. This causes downtime, requires developer involvement at potentially inconvenient hours, and affects every user at once, even those unaffected by the actual bug.

How feature flags solve it: a new feature is released behind a flag — meaning both the old and new behaviour exist in the system simultaneously, and a simple on/off setting decides which one actually runs for a given user. If the new behaviour turns out to be broken, someone flips the flag off — no code changes, no redeployment, no downtime. Users instantly fall back to the previous, working behaviour. The bug can then be fixed calmly, without pressure, and the flag flipped back on when ready.

A concrete example: suppose TaskFlow later adds an AI-powered insights feature to Reports. Instead of releasing it to everyone immediately, it launches behind a flag — perhaps enabled only for a specific team first. If it works well, the flag is gradually turned on for more people. If something's wrong, it's turned off instantly, company-wide, without anyone needing to touch the codebase.

Deployment strategy (related, also planned):

- Canary deployment — releasing a change to a small percentage of users first, watching for problems, then expanding to everyone once confidence is established. This limits how many people are affected if something goes wrong.

Why this matters for a company-wide tool like TaskFlow: as adoption grows to 200+ employees, releasing changes carelessly becomes riskier — a bug affects everyone at once, and fixing it under pressure increases the chance of making things worse. Feature flags and gradual deployment reduce that risk by making releases reversible and controlled, rather than all-or-nothing.

Current status: not implemented in the current build. This section documents the intended direction so that when TaskFlow moves toward more frequent releases post-pilot, this capability is built deliberately — not bolted on as an afterthought.

# 24. Rollout Plan

| Milestone | Scope | Estimate |
| --- | --- | --- |
| Milestone 1 – Foundation | Core data model (Clients, Departments, Tasks), daily time-logging, weekly submission workflow | 1 day |
| Milestone 2 – Approvals & Visibility | Manager approval flow, Fix & Resend, audit logging, role-based sidebar, Reports, plus Client Drill-Down, Report Export, Manager Escalation, Bulk Upload | 2 days |
| Milestone 3 – Identity Integration | Microsoft Entra ID SSO, config-driven design, auto-provisioning | 1-2 days |
| Milestone 4 – Hardening | Security review, JWT revocation decision, OWASP self-assessment pass | 1 day |
| Pilot | Real team uses TaskFlow for actual weekly cycles; core KPIs monitored | 6-8 days |
| General Availability | Company-wide rollout |  |

Total estimate to GA: ~11-14 days from milestone 1 start

# 25. Open Questions

- Full list of task departments beyond the examples given (Development, DataOps, PMO)

# 26. Glossary

| Term | Meaning |
| --- | --- |
| Task | A unit of work tied to one client and one department. Created and owned by a single employee — no one else can log time against it. |
| Time Entry | A record of hours logged against a specific task, on a specific day. |
| Weekly Submission | A bundle of one employee's daily time entries for a given week, sent to their manager as a single unit for approval. |
| Approved | A submission status meaning a manager has reviewed and verified the week's hours. Only Approved data appears in company reports. |
| Returned | A submission status meaning a manager found an issue and sent it back with a mandatory comment. The employee can correct and resubmit it. |
| Fix & Resend | The process of correcting a Returned submission's entries and resubmitting it for another review — no separate dispute process. |
| Department | Used in two contexts: (1) a fixed classification describing what type of work a task represents (e.g. Development, DataOps, PMO), chosen manually per task; and (2) an employee's own organizational department, sourced from SSO. These are independent — a task's department classification is not automatically tied to its creator's SSO department (see Known Gaps). |
| Designation | An employee's job title (Intern, Employee, Manager, Lead, Director, Senior Director), sourced from the company directory. Determines certain access levels automatically. |
| Reporting Manager | The person an employee reports to, as defined in the company directory — determines who can approve or return their submissions. |
| SSO (Single Sign-On) | Logging in using existing company credentials (Microsoft Entra ID) instead of a separate username and password for TaskFlow. |
| Master Data | Stable reference data that other records depend on — Clients and Departments are examples. |
| Audit Log | A permanent record of who performed a significant action (approving, returning, editing master data) and when — used for accountability. |
| Feature Flag | A configurable on/off switch for a specific feature, allowing it to be enabled or disabled without redeploying code. |
| Modular Monolith | The architectural style TaskFlow's backend uses — one deployable application, internally organized into independent modules by business capability. |
| Week | Monday through Sunday, per the server's configured timezone. Partial weeks (e.g. a new hire's first week) are still submitted as one unit, starting from their first logged day |
| P0 / P1 | Priority tags on requirements: P0 = required for MVP to function; P1 = valuable, but MVP works without it initially |
| NFR (Non-Functional Requirement) | A requirement describing how well the system performs (speed, uptime) rather than what it does |